Richmond Water and Sewer

Commission Meeting

# August 2, 2010 MINUTES

Members Present:		Jon Kart, Vice-Chair; Chris Granda (6:45PM); Bruce Bailey; Harold Irish

Members Absent:		Erik Filkorn

Others Present:		Peter Pochop, Green Mountain Engineering, Kendall Chamberlin, Richmond Water/Sewer Superintendent; Geoffrey Urbanik, Town Administrator; Linda Parent, Town Clerk; Gary Bressor; Cara LaBounty; and Ruth Miller was present to videotape the meeting for MMCTV Channel 15.

Vice Chairman Kart called the meeting to order at 6:30 p.m.

# Public Comment

Vice Chairman Kart opened the floor for public comment but there was none.

- Other Business

Approval of Minutes:  July 19, 2010

Mr. Irish offered a motion to approve the minutes of July 19, 2010 and was seconded by Mr. Bailey and the motion carried 3-0.

Superintendent’s Report:

Kendall Chamberlin reported that he obtained two additional quotes for the replacement of the hydrant on Esplanade but Affordable Earthwork Solutions was still the low bidder.  The cost was $4,344.64 and Mr. Kart signed the purchase order.

Peter Pochop from Green Mountain Engineering presented an update on the water and sewer projects in town.  There were some problems with the lining project since previously unknown conditions in some parts of the lines were prohibiting lining.  There might be some ways around this, and the elimination of Jericho Road was being proposed because of those complications.  The lines could be replaced in their entirety if the town chooses to repair the road next year.

Gary Bressor said that he noticed J Hutchins pouring a replacement section for sidewalk that was damaged during the manhole installation at Bridge Street and Old Brooklyn Court.  He said that they made this repair in one pour, while last year he (Mr. Bressor) was denied a one-pour sidewalk repair and this cost him money.  He said that the town specs said a curb/sidewalk had to be two separate pours.  Mr. Pochop said that was an oversight and if it had to be done again it would be two pours.  He added that separation joints were installed and the sidewalk/curb would separate under normal cracking and they would essentially behave as if they had been poured separately.

The board also asked for an update on 366 Cochran Road and for a history of the issues surrounding their requirement to connect to the system.

Cara LaBounty suggested a special assessment instead of litigation.  Gary Bressor asked why this was necessary and Mr. Kart said it was in the wellhead protection area.  Mr. Bressor said he thought it was outside of that area and Mr. Kart said that the new maps were expanded.

# Adjourn

Motion by Mr. Kart to adjourn the meeting at 7:00 p.m.  Seconded by Mr. Irish.  So voted.