Richmond Water and Sewer

Commission Meeting

# December 5, 2011 MINUTES

Members Present:		Jon Kart, Chair; Chris Granda; Harold Irish; Bruce Bailey

Members Absent:		Erik Filkorn

Others Present:		Geoffrey Urbanik, Town Administrator; and Ruth Miller was present to videotape the meeting for MMCTV Channel 15.

Chairman Kart called the meeting to order at 6:40 PM.

- Welcome and Public Comment

Bridge Street Bridge sewer forcemain repair

Kendall Chamberlin explained that the repair would take place on December 7th.  The insulation would be removed and then damage would be assessed and repaired.  The Administrator added that for a few days the sidewalk on the bridge would remain closed.  This work was being completed by Parent Construction.

Approval of Minutes of November 7, 2011

Mr. Irish offered a motion to approve the minutes of November 7, 2011 and was seconded by Mr. Bailey and the motion carried 3-0-1 with Mr. Granda abstaining.

Superintendent's Report

Mr. Chamberlin explained that he was ready for Winter.  The sheetrock repairs at the treatment plant were complete and all that was left was the railings.  He was mostly recovered from the flood, with the pump station repaired and the panel moved.

There was some discussion about Jericho Road, and the progress.  The waterline was complete and no further utility work was expected.  The waterline work so far appeared to be operating properly.

# Adjourn

Motion by Mr. Bailey  to adjourn the meeting at 6:50 p.m.  Seconded by Mr. Granda.  So voted.